## Slide 1: PO Meeting 2
Dwayne, Rick, Andy, Luc.

## Slide 2: SPRINT REVIEW
1. “As a customer, I want to be able to log into my bank account using my pincode in a safe and fast manner so that I can get to my money quickly and feel secure when doing this.”
2. “As a security specialist , I want the ATM to remember the amount of login attempts so that I can lock out that user after a certain number of tries.”
3. “As a customer, I want my card blocked after 3 wrong login attempts so that thieves and robbers can’t access my money if they have stolen my card.”

## Slide 3: Sprint review
Niet aan login systeem toe gekomen;
We hebben een werkend frame voor de gui;
Flowchart;
In progress:
  Leren van python;
  Documentatie & risicolog;

## Slide 4: SPRINT REVIEW

## Slide 5: SPRINT 2
Security
  4. “Als bank wil ik mezelf beschermen tegen “security breaches” zodat ik mijn integriteit en reputatie niet kwijtraak”
    Acceptance Criteria: alle informatie is in een beveiligingsplan opgesteld.
      Taken:
      Een robuust design voor de geld dispenser ontwerpen;
      De protocollen van de noob bekijken;

## Slide 6: retrospective
Goed…
  We hebben een basis van de GUI;
  We hebben documentatie gemaakt;
Kan beter…
  Tempo;
  Python oefeningen toepassen;